Hexagon Housing Association

Board

24th November 2015

Lead Board Member – Mitigation plan working group

Report by the Finance and IT Director

Agenda Item 14

Mitigation plan to ensure financial viability

1.0	Summary

Following the latest stress test of the 30 year financial business plan, a mitigation plan has been developed and is attached for approval

_____________________________________________________________

- Recommendation

The Board is asked to:

- Approve the attached mitigation plan

- Note the triggers for considering whether the plan needs to be activated

3.0 	Background

  - At the September meeting, the Board considered an update of the 30 year financial business plan which included a model of which combination of factors would threaten the Group’s financial viability. The scenario envisaged would require the Group to reduce its cash expenditure by £20 by January 2017 and a further £15m by April 2021. £4.1m of this saving has already been identified as HBOS have agreed to a partial (rather than full) repayment of the loan. This would leave a further £31m to find. The Board agreed that a Working Group of four board members would meet with the Chief Executive and Finance & IT Director to develop a mitigation plan.  This meeting took place on 3rd November.

  - The HCA expects boards to consider the implications of the stress testing including how the business may need to respond, what controls they have in place and how these controls are implemented. The attached mitigation plan sets out how Hexagon would respond, and the triggers indicate how existing controls are in place.

  - The Working Group also considered asking a cash-rich housing association to provide a loan as part of the mitigation plan. This has not been included as it is now common practice for loan agreements to forbid loans to third parties.

- Triggers which would lead the Board to consider whether the mitigation plan needs to be activated

4.1	The Working Party discussed how the Board would know whether the mitigation plan would need to be activated. As the stress test is a combination of factors, just one of them happening would not necessarily mean that the plan had to be activated.  The following triggers would mean that the Board would consider whether the plan should be activated:

| Trigger | How measured |
| --- | --- |
| Projected LIBOR rates cause the 30yr financial business plan to break the Board’s risk appetite and cannot be mitigated by further interest rate fixes | Quarterly treasury reports |
| Rent arrears (currently around 5%) rise to above 8% | Quarterly PI reports |
| House prices drop by 5% | Valuations of shared ownership and outright sale schemes |
| Mortgage market restrictions make it difficult to sell properties | Quarterly PI reports |
| A further round of rent reductions is imposed after 2020 | Government announcements |
| Other deterioration to the Association’s cash flow breaks the Board’s risk appetite | Quarterly treasury reports |
| Other deterioration to the Association’s finances breaks the Board’s risk appetite | Quarterly PI reports against covenants. Projected gearing ratios in cash flow forecasts as part of treasury reports. |

Phil Newsam		November 2015

Hexagon Housing Association Mitigation Plan 				November 2015

Purpose

In the event that financial forecasts and cash flows showed that Hexagon’s viability was at risk, the Board will implement this plan to avoid social housing assets being put at risk.

Cash savings required

The stress test  presented to the Board in September 2015 (reproduced in Appendix A) requires cash savings of £35m by April 2021, of which £4.1 is to come from only partially repaying the HBOS loan. This leaves £31m to find.

Actions to be taken

| Action | Responsibility | Timescale | Projected cash saving by April 2021 (£m) |
| --- | --- | --- | --- |
| Set up a working party to meet at least every 2 weeks to monitor progress | Chair | Immediate | n/a |
| Partially rescind the Schedule of Delegated Authorities so that an new contract for more than £100k has to be approved by the working party | Board | Immediate | n/a |
| Provide the working party with an updated cashflow forecast every 2 weeks | Finance & IT Director | Within a week | n/a |
| Cancel uncommitted outright sales schemes | Development & Regeneration Director | Immediate | 7.7 |
| Cancel uncommitted shared ownership schemes, losing 24 units from the 15/18 programme | Development & Regeneration Director | Immediate | 5.6 |
| Increase asset sales in the teeth of a difficult property market, from 4 pa to 10 pa | Development & Regeneration Director | As units become void | 13.6 |
| Communicate situation and plan to regulator and lenders | Chief Executive | Within a week | n/a |
| Communicate situation to residents, staff and other stakeholders | Chief Executive | Within 2 weeks | n/a |
| Cap salary increases at CPI for 5 years | Remuneration Committee | Every March | 0.5 |
| Re-phase stock improvement expenditure, with the aim of deferring at least £3.6m to after April 2021 | Property Services Director | Within 6 months | 3.6 |
| Investigate sale and leaseback of the main office, as a backstop if any of the above fail to raise enough cash | Finance & IT Director | Within 9 months |  |
| Total |  |  | 31 |

Monitoring

Progress against the plan to be monitored by the Working Party set up by the Board.

Date of next review

This plan is due for review in July 2016, following update and further stress testing of the 30 year financial business plan in May 2016.

What combination of problems breaks the plan?   		Appendix A

The following combination of problems has been used:

| What | Assumptions modelled |
| --- | --- |
| LIBOR rates increase sharply at April 2016 | LIBOR rises to 6% and remains there for 5 years, before dropping to 4.25% |
| Bad debts in general needs increase from the 1.32% -3% assumed in the plan | Bad debts in general needs rise to 7% for 5 years And from 0% to 5% in shared ownership for 5 years Rent arrears double in first year |
| House prices drop in April 2016 and rise only gradually from there. | House prices drop by 15% and recover only gradually |
| Mortgage market restricted so takes longer to sell properties | No staircasing for 5 years Asset sales halve 40 new shared ownership units take a year to sell 40 new shared ownership units transferred to rent to home buy. Outright sales schemes mothballed from completion until sales begin again from April 2021. |
| A further round of rent reductions is imposed | 1% rent reductions applied to all general needs and supported housing rents for a further five years to 24/25 |

Under this version, and without any mitigating actions, we would run out of cash in January 2017.  If we could arrange a new £20m loan by then, it would only last until February 2019, after which ever larger loans would be needed.  The interest cover ratio does not break (although it dips to 116% in 2020/21). The higher gearing ratio (which rises to 70% if HBOS is repaid) would break in March 2029.