# Hexagon Housing Association

Board of Management

29th November 2016

Agenda Item 8

Quarter 2 Management Accounts - Quarter Ending September 2016

Report by the Finance Manager

#### Summary

This report looks at the financial results for the 6 months to 30th September 2016, and the current forecast for the full year.

| 1 | Summary: 6 months to 30th September 2016 The total surplus for the 6 months to 30 September 2016 is £4,294k compared to a budget of £3,341k, a positive variance of £953k. Operating surplus is £5,320k compared to a budget of £4,819k, a positive variance of £501k. Areas where we have positive variance include office overheads, asset sales, interest payable and cyclical maintenance. Main areas of adverse variance are service costs, responsive maintenance and shared ownership sales. The forecast to the end of the year shows that overall surplus will be less than budget by £77k. Operating surplus is also forecast to be £529k less than budget. |
| --- | --- |
| 2 | Review of results 6 months to 30th September 2016 Favourable Interest payable £239k under budget: this is due to average variable interest of 0.5% being lower than planned in the budget 1.25%. This generated £183k surplus loan interest and additional £59k from capitalised development interest. Asset sales - £270k over the budget mainly as a result of £505k surplus from 10 staircasings which were not included in the budget. There was 1 uneconomic disposal out of the 4 units budgeted (flat 2 Bawdale) which generated £320k surplus. There has been no voluntary right to buy sale, 10 units assumed in the budget. Adverse variance from this is being offset by staircasing sales. We are not forecasting an increase in the overall asset sales income as we expect net position to be in line with budget. Office overheads £122k under budget: the main areas are photocopier costs £13k, training £20k, computer maintenance £20k, consultancy £24k and recruitment £15k. Rent is £67k above budget. General needs rent is £94k above budget and shared ownership and supported housing rents are under budget by £12k and £15k respectively. General needs and shared ownership variances relate to new scheme handover timings and rental income differing to budget assumptions. Supported housing variance relates to £15k rent refund to tenants as a result of the rent review. Cyclical maintenance is £166k under budget: this is due to a number of jobs where the repairs required where not as large as was first projected. In addition, cyclical work in bank building that was carried forward from last year’s budget is yet to begin. Adverse Responsive maintenance is £47k above budget. General needs day to day maintenance is overspent by £95k and administration is overspent by £37k due to head office scaffolding costs. There are underspends in agency cost, void cost and tenant maintenance recharge offsetting these overspends. This maintenance overspend may increase due to recoding of communal repairs costs from service cost. Please see section 4 below for breakdown by area and appendix 1 for detailed commentary. Service cost £59k over budget: The main areas of overspend are communal repairs £132k, refuse collection £32k, stair lift servicing £28k, service charge to freeholder £33k, equipment service contracts £12k and pest control £33k. There are underspends netting this of in areas such as cleaning and refuse £65k, garden services and materials £42k and door entry system £23k. The highest overspend is in general needs communal repairs and discussions so far about this indicate that most of it is not recoverable and needs to be accounted under maintenance cost. This will result in the transfer of most of the communal repairs spend (year to date spend in general needs is £154k) leading to increased overspend in responsive repairs. Shared ownership sales is under budget by £56k: due to 3 units of Birchfield planned into this year budget but were completed in 2015/16 having adverse effect in this year’s surplus. A full table of the results is included below: |
| 3 | Forecast Full Year position The forecast full year surplus for 2016 /17 is £6,004k compared to the budgeted surplus of £6,081k, a decrease in surplus of £77k. Forecast operating surplus is £8,909k compared to budgeted operating surplus of £9,438k, a decrease of £529k. The reason for this expected is change is partly due to forecasts in operational areas including service costs, responsive maintenance and other income. There were also two material forecast items which have impacted on operating surplus forecast that are outside of our normal operational activity, £’000 Brickfield Cottages (costs not covered by insurance) 713 Expected refunds to housing benefit as result of rent review 166 879 The year to date spend in general needs communal repairs is £154k against a budget of £38k resulting in £116k overspend. This is currently included under service costs and is forecast to be £146k overspent. Once the review of this expenditure is completed, non-recoverable element of it will move to responsive maintenance expenditure which will worsen the current overspend. Full forecast table setting out key changes from the budget is set out in the table below. 3. Forecast Full Year position (continued) Summary of forecast movements 2016-17 |
| 4 | Responsive Maintenance, SIP and Cyclical Overall responsive repairs is showing an overspend of £47k see appendix 1 for a detailed report. SIP One of the main area of underspend is in estate improvement £55k where there were delays due to resident consultations but contractors are now on site. Energy efficiency is underspent by £17k due to delays caused by access issues. Other areas of underspend include survey fees £24k and flooring by £20k, both areas of work are due to be carried out later on in the year. Subsidence £16k underspent due to requests so far being lower in value. However, fencing is £67k overspend due to storm damage works. PIV revenue and capital are showing £27k and £65k overspend respectively The general needs void budget is currently underspent by £60k and this is due to the higher than expected number of PIVs so far this year and lower than expected number of routine voids. The predicted underspend on general needs voids will offset the overspend on PIVs. More recently an increased number of PIVs are being assessed via the formal process for disposal and this may lead to a reduced number of PIVs in the final quarters of this year. SIP capital is showing underspend of £127k due to delays in start of internal package works but are now onsite and awaiting contractor invoices, windows is also underspend by £24k due to surveying to fabricate. However, there are overspends in responsive kitchen £55k due to kitchens allocated from responsive maintenance, roofs £17k and Co-ops £9k which are due to phasing. Responsive Bathroom is overspent by £13k due to a greater number of referrals than anticipated. 4. Responsive Maintenance, SIP and Cyclical (continued) Boilers Boilers is underspent by £75k due to contractor previously struggling to do the number of boilers planned but works have increased in the last month. Costs are predicted to rise by the end of the winter period. Cyclical |

The underspend is down to a number of jobs where the repairs required were not as large as was first projected. Another factor is the work on Bank Building which was carried forward from last year’s programme which is yet to begin.

The list of properties has been altered accordingly throughout the course of the programme with the addition and remission of properties based on particular circumstances.

| 5 | General Needs Rental income is £94k over the budget due to new schemes handovers being higher than budget: £72k London road which was handed over earlier than August that was planned in the budget, Brighton road and Kings Highway are showing a total £50k more in rent than was planned in the budget. Netting this off is £42k less rent from Virgo Fidelis due to handover delay. We are likely to see this trend for the rest of the year. Service cost in general needs is £114k over budget. The main areas of overspend are communal repairs £117k, stair lift servicing £28k (mainly replacement £15k in Conway Road), service charge to freeholder £34k, refuse collection £32k and pest control £30k. There has been a significant increase in the amount maintenance invoices coded to general needs service cost, particularly to communal repairs. The communal repairs budget in service cost was only intended to cover service charge recoverable costs. But in reality all recoverable and non recoverable costs are being coded here. This by implication understates maintenance spend and over states service cost spend. There is ongoing review to ensure that all of these costs are service chargeable. SIP – Detailed commentary are provided in section 4 of this report. Responsive maintenance in general needs is £27k over budget. This is a net of overspends in day to day maintenance £95k and a total underspend of £68k including maintenance tenant works £9k and void costs £60k. Further report in Appendix 1 is attached to this report. The budget for capitalised stock improvement staff cost was omitted from the budget by mistake, this has given rise to a positive variance of £91k. This is expected to increase to £181k by the end of the year. Steps have been taken to avoid such errors in the future. |
| --- | --- |
| 6 | Shared Ownership Shared ownership sales are £56k below budget. This is due to 3 units of Birchfield planned into this year budget but were completed in 2015/16 having adverse effect in this year’s surplus. The surplus was reported in last financial year. The remaining 2 units of Birchfield are now sold which generated £108k. Rent is below budget by £15k due to staircasings in the year. Service charges are below budget by £15k. Void is £13k below budget as a result of £23k positive variance from initial voids (Birchfield and Virgo Fidelis) and adverse variance of £10k from Parkspring court. The positive variance in other operational cost is due to the way budget has been phased. Main area of underspends are on initial void cost and property & leases insurance. Service cost is £9k below budget due to underspend in areas including cleaning and refuse, garden service materials and fire and other alarms. |
| 7 | Supported Housing Lettings Rental income is £12k below budget. This is due to £15k adjustment following rent review process. Service charges income is £36k above budget and service costs is under £42k under budget, areas of underspend are spread out. Bad debt is under budget by £20k. There is underspend in cyclical maintenance of £23k, this relates to timing and are expected to catch up. |
| 8 | Supporting People Income is in line with budget. Office overhead is £22k under mainly in miscellaneous overhead £13k, user involvement £5k and telephone £4k. |
| 9 | Nursing Homes Other operational costs is below budget by £9k mainly due to improvement works. Depreciation is over the budget by £6k due to Townley road that is still being depreciated (now sold) but not included in the budget. |
| 10 | Agency Management Agency income is below budget by £34k because of below budget maintenance recharge income and cyclical recharge spends affecting the income recharged to agency. The forecast reduction in agency income of £138k includes rent refund due to housing benefit from agencies £118k and £20k reduction in maintenance recharge income. There is underspend in cyclical maintenance of £58k mainly due to arranging for the required work to be carried out to the Bank Building (which was brought forward from last year’s programme 15/16 due to ongoing access/planning issues). |
| 11 | Central Departments Staff cost is underspent by £23k this is due to underspend in business improvement relating to one vacant post. The net forecast position is £3k above budget, this reflects expected underspend in business improvement netted off by expected overspend of £46k in IT. Office overheads are under spent by 107k. The main areas of underspend are computer maintenance £20k, recruitment £16k, telephone £12k and central and departmental training £19k. Responsive spend (maintenance spend on office buildings) is over budget due to costs relating to scaffolding at head office. This is fully reflected in the forecast. Also refer to appendix 1 of this report. |
| 11 | Sundry (non-rent) Debtors We currently have £72k of debts more than three months old. This is an improvement to the £140k outstanding debt reported at the end of the previous financial year due to settlement of debts from Southwark and reduction of debt owed by Equinox. The debts are principally, Customer Debt of over 3 months Comment Tenant recharge 28 Look Ahead 13 Equinox 12 Agency managed invoices for two schemes. No dispute. Efforts being made to collect this money. Most recent request is for copy invoices which were sent. |
| 12 | Balance sheet HEXAGON HOUSING ASSOCIATION Balance Sheet as at 30th September 2016 FRS102 FRS102 Sep-16 Mar-15 £000 £000 Tangible Fixed Assets Housing Properties at Cost 488,959 476,690 Depreciation (64,838) (62,389) 424,121 414,301 Other Fixed Assets 2,843 2,976 426,964 417,277 Current Assets Debtors 10,564 4,717 Cash at Bank 15,093 10,485 25,656 15,202 Creditors Amounts falling due within one year (10,626) (9,584) Net Current Assets 15,031 5,618 Total assets less Current Liabilities 441,995 422,895 Creditors Amounts falling due after more than 1 year 420,463 399,286 Revenue reserve 40,008 38,323 Cash flow hedge reserve (18,476) (14,714) 441,995 422,895 |
| 13 | Conclusion The result for the 6 months to September 2016 shows an overall surplus of £4,294k which is £953k above budget. On operating results, it shows a surplus of £5,319k which is £500k above budget. The year to date results show that there were positive variances in interest payable, office overhead, rent and cyclical costs. Areas where we have had adverse variances year to date include responsive repairs, service costs, shared ownership sales (due to first tranche sales taking place earlier than expected). The overall responsive repairs overspend has been gradually reducing and currently stands at £47k. The full year forecast to March 2017 shows that overall surplus will be below budget by £77k and operating surplus will also be below budget by £529k. This is impacted by Brickfield Cottages cost that is not covered by insurance and expected rent refund to housing benefit as a result of our rent review. The total impact from these two unusual items is £879k adverse to both operating and overall surpluses. The forecast in other areas shows that there will be significant underspends in interest payable, cyclical maintenance and capitalised cost. This is reduced by expected overspends or adverse variances in agency income, other operational costs, service costs and responsive repairs. The forecast overspend in general needs communal repairs may be transferred to repairs following a review of recoverability. We have recalculated our covenants based on this forecast and can confirm that they meet lender requirements. |
|  | Semegne Alemayehu |